# Quarterly Operations Report

Publishing Operations

# Quarterly Operations Report

## Executive summary

The publishing migration remains on track for the next review period. The team completed the first import-quality pass, confirmed media handling for common document packages, and identified a short list of layout-sensitive documents for manual review.

## Status by workstream

| Workstream | Owner | Status | Next review |
| --- | --- | --- | --- |
| Document inventory | Content operations | Complete | July 15 |
| WordPress import review | Web platform | In progress | July 18 |
| Accessibility checks | Design systems | Scheduled | July 22 |
| Training materials | Enablement | In progress | July 24 |

## Key updates

- Added representative samples for office documents, PDFs, ebooks, slides, and spreadsheets.

- Published plain-language import quality notes on converted pages.

- Confirmed retry paths for images and PDF reconstruction modes.

## Risks

- Source files with scanned pages may still require OCR before import.

- Multi-column PDF layouts need review for reading order.

- Documents with missing sibling media files should be uploaded as folders or ZIP archives.

## Decision log

The team will keep the default image mode set to important images, while offering retry actions for no images and all images.